## Slide 1
MUNICIPAL BUILDINGS ADVISORY COMMITTEE
UPDATE to THE TOWN COUNCIL
TOWN OF SALEM NH
September 25, 2023

## Slide 2
PROJECT UPDATE
MBAC
MBAC
Window Batch 3
Interior work started
Fundraising Ongoing
Roofing Membrane Replacement
Design Engineering
Developing 3Concepts

## Slide 3
OLD TOWN HALL
MBAC
Windows (6) – Ongoing
Ceilings Removed
Wiring Ongoing
Panel - Complete
Fundraising - Ongoing

## Slide 4
DISTRICT COURT
MBAC
Membrane Complete
Metal Complete
Skylights - Ongoing
Roof Drains - Ongoing

## Slide 5
SALEM NH POLICE DEPARTMENT
ICON
Programming Book
Developing 3 Concepts
Site Layout

## Slide 6
MOVING AHEAD
MBAC
SUB COMMITTEES
TOWN COUNCIL
PUBLIC RELATIONS
MBAC

## Slide 7
SUBGROUPS
MBAC
PD WORKING GROUP
Hosting Tours
Developing Info
Reviewing Programming
Website
FINANCE GROUP
Municipal Bond Advisor
Met with Schools
Bond Timelines
Project Timeline
GF Debt Schedule
“AAA” Rating
COMMS GROUP
Website
Flyers
QR Code
Chamber of Commerce
CITIZENS GROUP
Gov’t Academy
Solicit Applications
Still in Development

## Slide 8
MBAC – WORKING COMMITTEE
MBAC
Reviewing and finalizing three concepts for Town Hall Project
Public Works Feasibility Study – Next Phase
RFQ Facility Assessment, Scheduling Consultant Interviews in November
RFQ/ P Construction Manager – October Review/Interviews
Scheduling Subgroup Meetings